Final Report

Track A

Group 4

Amantle Dikoloti 23017837

Barati Phologane 23017821

Shaun Moalosi 23018155

Legae Raboijane 23018242

Thandiswa Otukile 23018224

Project Charter

Project: AI-Augmented Test Suite
Project Track: Track A — E-Commerce / Retail Web Application
Chosen Repository: https://github.com/NK-Forge/fullstack-ecommerce-app
Group Repository: https://github.com/Shaun-user404/e-commerce-app-group-4-comp441.git

1. Executive Summary & Project Charter

This document presents the technical evaluation and quality assessment of an AI-augmented test suite constructed for a Node.js/Express e-commerce web application. The primary objective is to rigorously measure the effectiveness, code coverage, mutation detection rate, and maintainability of generative AI-authored baseline unit tests versus human-authored hybrid integration suites. The scope encompasses database mocking, HTTP API behavior validation, mutation analysis via Stryker, and automated CI/CD quality gate implementation.

1.1 Team members & Roles

| Member | Assigned role | Accountability |
| --- | --- | --- |
| Legae | Test Lead / Coordinator | Own test strategy, delegate work, track milestones, coordinate meetings. |
| Thandiswa | Automation & CI/CD Engineer | Maintain automation setup and implement the CI/CD pipeline and quality gate. |
| Barati | AI Test Engineer | Design and log prompts; generate tests; measure coverage and mutation results. |
| Amantle | Quality & Specialist Track Officer | Coordinate Track A visual and accessibility testing and related quality checks. |
| Shaun | Documentation & Report Lead | Maintain project documentation, RTM, evidence log, report, and presentation materials. |

1.2 Toolchain setup

| Tool | Current version | Purpose |
| --- | --- | --- |
| Node.js | Not shown yet | Runs the backend |
| Mocha | 11.7.5 | Executes automated tests |
| Chai | 4.5.0 | Checks expected test results |
| Supertest | 7.2.2 | Tests HTTP endpoints |
| Express | 5.2.1 | Backend application |
| C8 (Coverage) | 12.0.0 | Measures statement and line coverage using Node.js |
| Git and Github | 2.53.0 | Version control and collaboration management |
| ChatGPT | - | AI assistant used to generate the baseline unit test suite |
| Stryker | 10.1.1 | Creates mutants and runs tests against them |

2. Test Plan (IEEE-829-style structure)

2.1 Test items

- Node.js/Express backend and its existing Mocha test suite.

- PostgreSQL-backed application behaviour.

- React/Vite- frontend.

- Application behavior (Cart, order, account, and product-related user-facing).

- CI/CD workflow and quality gate.

2.2 Test objectives

- Verify that selected application behaviours meet their expected outcomes.

- Identify gaps in the existing and AI-generated tests.

- Quantify coverage and mutation score for comparable baseline and hybrid suites.

- Detect regressions in storefront appearance and accessibility.

2.3 Test approach and methodology

- Review the README, source code, existing tests, and database schema.

- Record each requirement/behaviour and its source in the RTM.

- Run the existing tests and frontend checks to establish the initial baseline.

- Run static analysis; record complexity hotspots, maintainability information, and triaged findings.

- Use a free/free-tier AI assistant to generate tests for selected modules. Save exact prompts and unedited outputs before improving them.

- Measure statement and branch coverage for the AI-only suite.

- Run a JavaScript mutation-testing tool suitable for the selected code and document the mutation score and surviving mutants.

- Add human-authored tests using observed gaps and surviving mutants as evidence.

- Exercise integration/acceptance tests and the Track A visual/accessibility activities.

- Run the final suite through CI/CD and compare results with the initial baseline.

2.4 Test environment

| Component | Setup |
| --- | --- |
| Operating system | Windows 11 |
| Backend | Node.js |
| Frontend | React/Vite |
| Database | PostgreSQL hosted on Neon |
| Backend tests | Mocha with Chai/Supertest |
| Frontend lint | npm run --prefix client lint |
| Frontend build | npm run --prefix client build |
| Test data | Manually added data |

2.5 Entry criteria

- Repository is cloned and dependencies are installed.

- Backend, frontend, and database configuration are documented.

- Existing tests can be run locally.

- Target modules and initial behaviours have been identified.

- Required test tools are available or a documented setup task is assigned.

2.6 Exit criteria

The project is complete when:

- The AI-only and final hybrid suites have reproducible results.

- Statement/branch coverage and mutation scores are recorded for comparable runs.

- At least eight surviving baseline mutants have been inspected and addressed with justified manual tests where feasible.

- The RTM maps requirements to tests and clearly flags anything untested.

- Track A visual regression and checkout axe-core accessibility results are documented.

- Performance/usability checks and exploratory testing are documented.

- CI/CD runs the agreed suite and enforces a justified quality gate.

- The report, evidence, and AI-use declaration are complete.

3. Risk register

| ID | Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | The repository does not satisfy the required eligibility conditions licence, code line range. | Medium | High | Verify licence and source code requirements early before investing further effort. | Legae /Shaun |
| R2 | Hosted database configuration or missing test data causes tests or storefront flows to fail. | High | High | Keep environment variables documented, use isolated test data, confirm schema and avoid destructive shared-database operations. | Thandiswa |
| R3 | Existing tests are slow or flaky, making baseline results unreliable. | Medium | High | Keep a stable test environment, record timeouts, rerun failures, and distinguish genuine defects from infrastructure or timing issues. | Legae / Thandiswa |
| R4 | Mutation testing takes too long or generates too many mutants to inspect within the schedule. | Medium | High | Start with a focused module, measure runtime, prioritise high-value mutants, and document any justified scope limitation. | Barati / Legae |
| R5 | AI-generated tests contain weak assertions or duplicate existing tests. | High | High | Review every generated test, preserve prompts and raw output, check assertion strength, and validate results with coverage and mutation testing. | Barati |

3.2 Estimated Effort

Technique: Three-point estimation (optimistic, most likely, pessimistic).
Formula: Expected effort \(E = (O + 4M + P) / 6\).

| Phase | Optimistic (O) | Most likely (M) | Pessimistic (P) | Expected effort | Basis |
| --- | --- | --- | --- | --- | --- |
| Mutation testing and baseline analysis | 6 h | 10 h | 16 h | 10.3 h | Includes tool configuration, running mutants, recording score, triaging survivors, and preparing the baseline report. |
| Human-authored tests and hybrid-suite improvement | 8 h | 14 h | 22 h | 14.0 h | Includes reviewing surviving mutants, writing tests, rerunning suites, and documenting why added tests improve the baseline. |
| Total for these two phases | 14 h | 24 h | 38 h | 24.3 h | Combined expected effort, subject to revision after the first mutation run. |

4. Baseline AI Test Report & Requirements Traceability Matrix

4.1 AI Test Report

Prompt used: 
“Generate a unit test suite for the Node.js CommonJS module models/cartModel.js using Mocha and Chai, which are already installed in this project.

Requirements:

- Test all six exported functions: getOrCreateCartByUserId, getCartByUserId, addItemToCart, updateCartItem, removeCartItem, and clearCart.

- Mock the database dependency (../db) so the tests do not connect to or modify a real PostgreSQL database.

- Test both successful and relevant edge cases, including an existing cart, creation of a new cart, empty query results, and database errors where appropriate.

- Verify the SQL query parameters passed to the database, returned values, and important behaviour such as incrementing an existing cart item's quantity through the SQL upsert.

- Use asynchronous tests correctly and restore mocked dependencies after each test.

- Do not modify application source code or existing tests.

- Save the tests in a separate file named test/ai-cartModel.test.js.

- Do not claim that tests pass or provide coverage percentages without actually running the tests and coverage tool.

Return the complete test file and briefly explain any assumptions or limitations.”

4.4 Objective

The objective was to evaluate AI-generated unit tests for the models/cartModel.js module in the e-commerce application. The experiment used ChatGPT to generate tests, Mocha to execute them, Chai for assertions, and c8 to measure code coverage.

4.5 Test environment

- Target module: models/cartModel.js

- Test file: test/ai-cartModel.test.js

- Testing framework: Mocha

- Assertion library: Chai

- Coverage tool: c8

- Runtime: Node.js v24.13.0

- Database isolation: The database dependency was mocked to avoid connecting to the live PostgreSQL database.

4.5 Baseline results

The AI-generated suite contained 14 tests covering all six exported functions of the cart model.

| Metric | Results |
| --- | --- |
| Test passed | 14 |
| Tests failed | 0 |
| Statement coverage | 100% |
| Branch coverage | 100% |
| Function coverage | 100% |
| Line coverage | 100% |

These results were obtained by running the AI-only test file with Mocha and measuring coverage with c8.

Test coverage

The generated tests examined cart creation and retrieval, adding items, updating quantities, removing items, and clearing a cart. They also covered selected empty-result and database-error scenarios.

The tests checked returned values, SQL fragments, query parameters, and the upsert expression used to increment an existing item's quantity.

Critical evaluation

The suite achieved 100% coverage across the reported metrics. Howevre in Software analysis and testing proved that coverage alone does not establish that all defects wouldbe detected.

The tests use mocked database responses, so they do not verify SQL execution against PostgreSQL. The upsert test checks the SQL expression but does not independently confirm the database's calculation. Additionally, the mock dependency is restored after the entire suite rather than after every test, which differs from the original prompt.

These limitations should be addressed during human review and mutation testing.

4.6 Conclusion

The AI-generated baseline successfully executed all 14 tests and achieved 100% statement, branch, function, and line coverage for the selected module. This provides a useful starting point for evaluating test quality.

5. Requirements Traceability Matrix (RTM)

| Requirement ID | Requirement / User-Facing Behaviour | Source | Planned Test Case(s) | Test Level | Status |
| --- | --- | --- | --- | --- | --- |
| REQ-01 | The API must return a successful response when its health endpoint is accessed. | test/smoke.test.js (API health test) | TC-01: Verify API health status | Integration / Smoke | Existing test |
| REQ-02 | The API must report database health when the database health endpoint is accessed. | test/smoke.test.js (database health test) | TC-02: Verify database health response | Integration / Smoke | Existing test |
| REQ-03 | The system must allow a user to register with valid registration details. | test/smoke.test.js (registration test) | TC-03: Register a user and verify the response | Integration / Smoke | Existing test |
| REQ-04 | The system must authenticate a registered user and return an authentication token. | test/smoke.test.js (login test) | TC-04: Log in and verify the token | Integration / Smoke | Existing test |
| REQ-05 | Protected endpoints must reject requests without a required authentication token. | test/smoke.test.js (unauthenticated access test) | TC-05: Access a protected endpoint without a token | Integration / Security | Existing test |
| REQ-06 | The system must allow an authenticated user to create a product. | test/smoke.test.js (product creation test) | TC-06: Create a product | Integration / Smoke | Existing test |
| REQ-07 | The system must allow users to retrieve the product list and a specific product. | test/smoke.test.js (product retrieval tests) | TC-07: Retrieve all products and a product by ID | Integration / Smoke | Existing tests |
| REQ-08 | The system must allow an authenticated user to update product details. | test/smoke.test.js (product update test) | TC-08: Update product details | Integration / Smoke | Existing test |
| REQ-09 | A user's cart must be retrieved with its associated items. | models/cartModel.js (getCartByUserId) test/smoke.test.js (cart retrieval test) | TC-09: Retrieve cart and items; verify an empty cart | Unit and Integration | Existing AI and smoke tests |
| REQ-10 | The system must create a cart when a user does not already have one. | models/cartModel.js (getOrCreateCartByUserId) | TC-10: Return an existing cart; create a new cart when none exists | Unit | Existing AI tests |
| REQ-11 | The system must allow a user to add a product to their cart, increasing the quantity when the same product is added again. | models/cartModel.js (addItemToCart) test/smoke.test.js (cart item addition test) | TC-11: Add an item; verify the upsert quantity-increment expression | Unit and Integration | Existing AI test, integration addition test |
| REQ-12 | The system must allow a user to update the quantity of a cart item. | models/cartModel.js (updateCartItem) test/smoke.test.js (cart item update test) | TC-12: Update quantity; handle a missing item | Unit and Integration | Existing AI and smoke tests |
| REQ-13 | The system must allow a user to remove a product from their cart. | models/cartModel.js (removeCartItem) | TC-13: Remove an item; handle a missing item | Unit | Existing AI tests, dedicated API test to verify |
| REQ-14 | The system must allow a user to clear their cart and return an empty result when there are no items. | models/cartModel.js (clearCart) | TC-14: Clear a populated cart; clear an empty cart | Unit | Existing AI tests, API-level coverage to verify |
| REQ-15 | Users must not access or modify another user's cart through protected cart endpoints. | test/smoke.test.js (cross-user cart access and modification tests) | TC-15: Attempt cross-user cart access and modification | Integration / Security | Existing tests |
| REQ-16 | The system must allow an authenticated user to create an order from their cart and retrieve order information. | test/smoke.test.js (order creation and retrieval tests) | TC-16: Create an order and retrieve order details | Integration / Smoke | Existing tests |

5.1 Summary

The matrix contains 16 requirements sourced from the existing smoke tests and reverse-engineered cart model implementation. The current test suite provides coverage of several API-level behaviours, while the AI-generated unit suite specifically targets the six exported cart-model functions. The AI-only suite executed 14 tests successfully and reported 100% statement, branch, function, and line coverage for models/cartModel.js.

6. Mutation Testing & AI-Guided Prioritisation

6.1 Results

| Metric | Result |
| --- | --- |
| Total mutants generated | 25 |
| Mutants tested | 25 |
| Mutants killed | 25 |
| Mutants survived | 0 |
| Mutants timed out | 0 |
| Mutants without coverage | 0 |
| Mutant errors | 0 |
| Mutation score | 100% |
| AI-generated tests passed | 14 |
| AI-generated tests failed | 0 |

Mutation Score = (Mutants Killed / Mutants Included in Score) × 100

Mutation Score = (25 / 25) × 100 = 100%

6.2 Analysis

The results indicate that the AI-generated unit tests detected all mutations introduced by Stryker into the selected module. This suggests that the suite is effective at identifying the specific behavioural changes represented by the generated mutants. The result complements the 100% statement, branch, function, and line coverage recorded during the Week 6 baseline experiment.

6.3 Test-Prioritisation Strategy

| Priority | Test category | Reason | Example |
| --- | --- | --- | --- |
| Critical | Authentication and authorisation | Protects accounts and restricted operations | Login, token validation, access control |
| Critical | Payments and orders | Failures may cause incorrect orders or payment processing | Stripe webhook, order creation |
| High | Cart operations | Core shopping functionality | Add item, update quantity, remove item |
| High | Product operations | Required for customers to browse products | Create, retrieve, update products |
| Medium | Database and API health | Detects service and connectivity issues | API health, database health |
| Normal | General regression tests | Checks that unrelated functionality still works | Existing smoke and integration tests |

Tests will be prioritised according to four factors: business impact, the modules affected by code changes, historical test failures, and execution time. Authentication, authorisation, payment processing, and order management will receive high priority because defects in these areas may compromise security or disrupt transactions. Tests for modified modules will also be prioritised, followed by related integration tests and the remaining regression suite.

For example, when models/cartModel.js is modified, the cart model's unit tests will run first, followed by relevant cart API and integration tests. The remaining regression tests will then execute to identify unintended effects on other application features.

This strategy is initially rule-based and does not require a trained machine-learning model. Future work could incorporate historical test results and execution data to evaluate whether an AI-assisted prioritisation method improves test efficiency without reducing defect detection.